Project Size: - 1 KLOC

Model: - Organic

Effort = a \* (KLOC) b

= 2.4 \* (1) 1.05

= 2.4 Person – month

Development Time = c \* (Effort) d

= 2.5 \* (2.4) 0.38

= 3.4867 Months

Average Staff Size = Effort / Development Time

= 2.4 / 3.4867

= 0.688 Persons

Productivity = KLOC / Effort

= 1 / 2.4

= 0.4167 KLOC / PM